HireHub

The Professional Network for Maritime Crew

PROJECT STATUS TRACKER v4

Living Document — Updated at Each Phase Transition

| Current phase | Phase 5 → Phase 6 (Production Build) |
| --- | --- |
| Last updated | April 6, 2026 |
| Deliverables completed | 27 / 37 |
| Overall progress | 73% (Phase 6 pending) |
| Tech stack | Java 21 · Vue.js 3 · Python 3.12 · PostgreSQL 15 · Azure |
| GitHub | Apostolos-Bizou/HireHub (public) |

# 1. Technology Stack

| Layer | Technology | Details |
| --- | --- | --- |
| Backend | Java 21 / Spring Boot 3 | REST API, Spring Security (JWT), Spring Data JPA, Hibernate, Flyway, Maven |
| Frontend | Vue.js 3 / Vite | Composition API, Vue Router, Pinia, Axios. Responsive SPA with HireHub Design System |
| AI Engine | Python 3.12 / FastAPI | Matching engine, OCR verification (Tesseract), CV parser (NLP), bias auditing |
| Database | PostgreSQL 15+ | 19 tables, UUID PKs, pg_trgm fuzzy search, JSONB, audit logging |
| Infrastructure | Azure | App Service, Database for PostgreSQL, Blob Storage, Container Instances, ACR |
| CI/CD | GitHub Actions | Auto build & deploy on push to main. Docker containerization |

# 2. Master Task List

Every deliverable across all phases with current status. This is the authoritative checklist.

## Phase 1 — Foundation & Information Architecture

| # | Deliverable | Status | Output / Location | Notes |
| --- | --- | --- | --- | --- |
| 1.1 | User personas (Seafarer, Shipowner, Agent) | DONE | Visual Report Fig.2-4 | 3 personas with pain points, goals, features |
| 1.2 | Core platform flow diagram | DONE | Visual Report Fig.5 | 5-step flow: profile → search → shortlist → agent → deploy |
| 1.3 | Legal compliance assessment (PH law) | DONE | HireHub_Legal_Compliance_Assessment.docx | 9 PASS + 1 CAUTION. Verdict: viable |
| 1.4 | Information architecture / sitemap | DONE | Visual Report Fig.6 | 16 pages, role-based visibility |
| 1.5 | User stories & feature priorities | DONE | Embedded in personas + IA | Prioritized per persona |
| 1.6 | Seafarer Consent & Data Processing Agreement | DONE | Seafarer_Consent_Agreement_FULL_PRO.docx | 17 sections + 3 annexes |

## Phase 2 — UX/UI Design

| # | Deliverable | Status | Output / Location | Notes |
| --- | --- | --- | --- | --- |
| 2.1 | Design system (colors, typography, components) | DONE | Visual Report Fig.13 | 17 colors, 6 typography levels, components |
| 2.2 | Mockup: Seafarer profile | DONE | Visual Report Fig.7 | Hero, sea service, certs, AI score |
| 2.3 | Mockup: Talent search | DONE | Visual Report Fig.8 | Filters + candidate cards + AI ranking |
| 2.4 | Mockup: Shortlist & pipeline | DONE | Visual Report Fig.9 | Pipeline tabs + agent panel |
| 2.5 | Mockup: Manning agent dashboard | DONE | Visual Report Fig.10 | Shortlists + deployment pipeline |
| 2.6 | Mockup: Home feed | DONE | Visual Report Fig.11 | LinkedIn-style 3-column layout |
| 2.7 | Mockup: Messaging / InMail | DONE | Visual Report Fig.12 | Thread list + chat + context banner |
| 2.8 | Full visual report | DONE | HireHub_Full_Visual_Report.docx | 13 figures, 8 chapters |
| 2.9 | Detailed spec report | DONE | HireHub_Project_Deliverables_Report.docx | Component breakdowns |

## Phase 3 — Technical Architecture & Prototype

| # | Deliverable | Status | Output / Location | Notes |
| --- | --- | --- | --- | --- |
| 3.1 | Database schema / ERD (PostgreSQL) | DONE | database/HireHub_Database_Schema_v1.sql | 19 tables, enums, indexes, triggers |
| 3.2 | API specifications (OpenAPI 3.0) | DONE | api/hirehub-api-v1.yaml | 56 operations, 14 tag groups |
| 3.3 | AI microservice specification | DONE | api/hirehub-ai-service-v1.yaml | 14 endpoints, 6 groups |
| 3.4 | Interactive prototype (8 screens) | DONE | prototype/index.html | Live: apostolos-bizou.github.io/HireHub |
| 3.5 | Formal legal opinion (PH law firm) | PLANNED | — | Del Rosario & Del Rosario or similar |

## Phase 4 — MVP Development

| # | Deliverable | Status | Output / Location | Notes |
| --- | --- | --- | --- | --- |
| 4.1 | Backend build (Java / Spring Boot 3) | DONE | backend/ (87 files, 3,692 lines) | JWT auth, 8 controllers, 5 services, 13 repos |
| 4.2 | Frontend build (Vue.js 3 SPA) | DONE | frontend/ (26 files, 1,597 lines) | 11 views, Pinia, design system CSS |
| 4.3 | AI microservice (Python / FastAPI) | DONE | ai-service/ (22 files, 593 lines) | Matching, OCR, CV parser, bias audit |
| 4.4 | Azure deployment & CI/CD | DONE | infra/ (4 files) | Docker Compose, GitHub Actions, azure-setup.sh |
| 4.5 | Testing & QA | DONE | backend + ai-service tests | 37 test cases (12 JUnit + 25 pytest) |

## Phase 5 — Launch & Growth

| # | Deliverable | Status | Output / Location | Notes |
| --- | --- | --- | --- | --- |
| 5.1 | Go-to-Market strategy | DONE | docs/reports/HireHub_Go_to_Market_Strategy.docx | Pricing, acquisition, partnerships, KPIs, budget |
| 5.2 | Analytics dashboard | DONE | frontend/src/views/AnalyticsDashboardView.vue | KPIs, charts, pipeline, operational metrics |

## Phase 6 — Production Build (NEW)

Phase 6 takes all Phase 4 code from skeleton to production-ready. Every item below must be completed before the application goes live on Azure.

| # | Deliverable | Status | Output / Location | Notes |
| --- | --- | --- | --- | --- |
| 6.1 | Backend compile & fix | NEXT | — | Fix Lombok booleans, missing imports, YAML duplicate, compile clean |
| 6.2 | Frontend compile & fix | PLANNED | — | npm run build clean, add Analytics route, fix warnings |
| 6.3 | AI service verify | PLANNED | — | pip install, uvicorn start, test all 14 endpoints |
| 6.4 | Admin Panel — Backend | PLANNED | — | AdminController, user CRUD, DMW verify, system stats, audit log API |
| 6.5 | Admin Panel — Frontend | PLANNED | — | AdminDashboardView, UserManagement, CompanyApproval, SystemHealth |
| 6.6 | Seed data & demo content | PLANNED | — | SQL seed: 20 seafarers, 5 owners, 3 agents, certs, shortlists, posts |
| 6.7 | Database migration verify | PLANNED | — | Flyway V1 + V2 (seed), run against local PostgreSQL |
| 6.8 | Docker build & local run | PLANNED | — | docker-compose up — full stack verified locally |
| 6.9 | Azure deploy | PLANNED | — | Run azure-setup.sh, deploy containers, verify live URLs |
| 6.10 | Final QA & smoke testing | PLANNED | — | All user flows, all roles, all screens end-to-end |

# 3. Known Bugs (Phase 6.1)

Identified during static analysis. Must be fixed before compilation.

| # | Bug | Location | Fix |
| --- | --- | --- | --- |
| 1 | Lombok boolean isRead generates isIsRead() | Notification.java, Message.java, ThreadParticipant.java | Rename to 'read', 'deleted', 'muted' or use @Getter manually |
| 2 | NotificationController calls setRead() instead of setIsRead() | NotificationController.java:43 | Align with field rename in bug #1 |
| 3 | Missing SeafarerSkill import in ProfileService | SeafarerProfileService.java:155 | Add import com.hirehub.domain.SeafarerSkill |
| 4 | Duplicate 'servlet' key in application.yml | application.yml lines 3 and 49 | Merge under single spring.servlet block |
| 5 | POM <n> tag (truncated <name>) | pom.xml | Replace <n> with <name> |
| 6 | Missing VesselRepository | repository/ package | Create VesselRepository interface |
| 7 | AnalyticsDashboardView not in router | frontend/src/router/index.js | Add /analytics route |

# 4. GitHub Repository Structure

Current structure as of April 6, 2026:

| Path | Contents |
| --- | --- |
| backend/ | Java 21 / Spring Boot 3. 87 files: entities, controllers, services, repos, security, DTOs |
| frontend/ | Vue.js 3 / Vite. 26 files: 12 views, navbar, stores, router, API service, design system CSS |
| ai-service/ | Python 3.12 / FastAPI. 22 files: matching engine, OCR, CV parser, routers, Dockerfile |
| infra/ | Docker Compose, GitHub Actions CI/CD, Azure setup script, architecture README |
| database/ | PostgreSQL schema v1 (19 tables, enums, indexes, triggers) |
| api/ | OpenAPI specs: hirehub-api-v1.yaml (56 ops), hirehub-ai-service-v1.yaml (14 endpoints) |
| prototype/ | Interactive 8-screen prototype (live on GitHub Pages) |
| docs/legal/ | Consent agreement, legal compliance assessment |
| docs/reports/ | Visual report, deliverables report, tracker, GTM strategy |

# 5. Files Inventory

| File | Type | Contents |
| --- | --- | --- |
| Seafarer_Consent_Agreement_FULL_PRO.docx | Legal | 17 sections + 3 annexes, DPA 2012 compliant |
| HireHub_Legal_Compliance_Assessment.docx | Legal | 9 PASS + 1 CAUTION, R.A. 8042/10022/12021 |
| HireHub_Project_Deliverables_Report.docx | Spec | Component breakdowns for all 6 mockups |
| HireHub_Full_Visual_Report.docx | Visual | 13 figures with design commentary |
| HireHub_Go_to_Market_Strategy.docx | Strategy | Pricing, acquisition, partnerships, KPIs, budget |
| HireHub_Project_Status_Tracker_v4.docx | Tracker | THIS FILE. Updated April 6, 2026 |
| HireHub_Database_Schema_v1.sql | SQL | 19 tables, PostgreSQL 15+ |
| hirehub-api-v1.yaml | OpenAPI | 56 operations, Spring Boot REST |
| hirehub-ai-service-v1.yaml | OpenAPI | 14 endpoints, FastAPI |

# 6. Phase 6 — Detailed Specs

## 6.1 Backend Compile & Fix

Fix all known bugs (Section 3), resolve compilation errors, verify mvn clean package succeeds. Deliver updated backend/ folder ready for Docker build.

## 6.4 Admin Panel — Backend

New endpoints for platform administration:

| Endpoint | Method | Description |
| --- | --- | --- |
| GET /admin/dashboard | GET | System stats: total users, profiles, shortlists, revenue, active sessions |
| GET /admin/users | GET | Paginated user list with search, filter by role/status |
| PATCH /admin/users/{id}/status | PATCH | Approve, suspend, or deactivate user account |
| GET /admin/companies | GET | Company list with DMW license status |
| PATCH /admin/companies/{id}/verify | PATCH | Verify/reject DMW license, update verified_status |
| GET /admin/audit-log | GET | Paginated audit log with user, action, entity filters |
| GET /admin/analytics | GET | Platform analytics: registrations, DAU/MAU, search activity |
| DELETE /admin/posts/{id} | DELETE | Remove inappropriate content (moderation) |

## 6.5 Admin Panel — Frontend

Admin UI screens (accessible only to ADMIN role):

| Screen | Components |
| --- | --- |
| Admin Dashboard | System health cards (users, profiles, MRR, uptime), recent activity feed, alerts |
| User Management | Searchable user table, role badges, status toggles (approve/suspend), bulk actions |
| Company Approval | Pending companies list, DMW license verification, approve/reject with notes |
| Content Moderation | Flagged posts, reported profiles, delete/warn actions |
| Audit Log | Filterable activity log: user, action, entity, timestamp, IP address |
| System Settings | Feature flags, maintenance mode, email templates, AI model config |

## 6.6 Seed Data

Demo data for all platform features:

| Entity | Count | Details |
| --- | --- | --- |
| Users | 30 | 20 seafarers, 5 shipowners, 3 manning agents, 1 admin, 1 test |
| Seafarer Profiles | 20 | Mixed ranks, nationalities, vessel types, verification statuses |
| Sea Service Records | 60+ | 2-4 records per seafarer, real vessel names and types |
| Certificates | 80+ | COC, STCW, flag endorsements, mixed valid/expiring status |
| Companies | 8 | Greek shipowners (Tsakos, Diana, Capital Ship) + PH agents |
| Shortlists | 5 | With candidates, AI scores, mixed pipeline statuses |
| Messages | 15+ | Sample conversations between owners and seafarers |
| Posts | 10 | Maritime news, career milestones, training announcements |
| Notifications | 20+ | Profile views, shortlist adds, messages, cert expiry alerts |

# 7. Session Instructions

Copy-paste the following into the next Claude channel:

This is the HireHub Project Status Tracker v4. Project: HireHub — maritime professional network (LinkedIn for seafarers). Repo: github.com/Apostolos-Bizou/HireHub (public). Tech stack: Java 21 / Spring Boot 3 (backend), Vue.js 3 (frontend), Python 3.12 / FastAPI (AI), PostgreSQL 15+ (database), Azure (infrastructure). Completed: Phases 1-5 (27 deliverables). Now in Phase 6: Production Build. Next: Item 6.1 — Backend compile & fix. Known bugs: Lombok booleans (isRead→read), missing SeafarerSkill import, duplicate YAML key, missing VesselRepository, POM name tag, Analytics route missing. After 6.1: Admin Panel (backend + frontend), Seed Data, Docker local run, Azure deploy, Final QA. Γράψε μου πάντα στα ελληνικά.

© 2026 HireHub — All rights reserved | Confidential