HireHub

The Professional Network for Maritime Crew

GO-TO-MARKET STRATEGY

Phase 5 — Launch & Growth Plan

April 2026 | Confidential

Prepared for: Apostolos Bizou, Founder & CEO

# 1. Executive Summary

HireHub is the LinkedIn of the maritime industry — a professional networking platform where shipowners discover verified talent, build shortlists, and forward candidates to DMW-licensed manning agents for deployment. The platform serves 1.89 million seafarers worldwide and targets the $4.2 billion maritime recruitment market.

This Go-to-Market strategy outlines the phased launch plan, starting with the Philippines (largest seafarer supply nation, 600,000+ active seafarers) and expanding to Ukraine, Romania, Bulgaria, and Greece. The strategy covers market entry, pricing, customer acquisition, partnerships, and KPIs.

| Metric | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Registered Seafarers | 25,000 | 100,000 | 300,000 |
| Shipowner Accounts | 50 | 200 | 500 |
| Manning Agent Partners | 20 | 80 | 200 |
| Annual Revenue (USD) | $180K | $1.2M | $4.5M |
| MRR Target | $15K | $100K | $375K |

# 2. Target Market Analysis

## 2.1 Market Size

The global maritime workforce comprises approximately 1.89 million seafarers serving on 74,000+ merchant vessels. The Philippines is the world's largest supplier of seafarers, providing approximately 600,000 active crew members annually. Greek shipowners control the world's largest merchant fleet (approximately 5,500 vessels, 21% of global deadweight tonnage).

| Segment | TAM | SAM | SOM (Yr 1) |
| --- | --- | --- | --- |
| Seafarers | 1.89M global | 600K Filipino | 25,000 |
| Shipowners | 10,000+ global | 2,000 GR/EU | 50 |
| Manning Agents | 3,000+ global | 400 PH-licensed | 20 |

## 2.2 Target Personas

Primary buyers are Greek shipowners and fleet managers (12–50 vessels) who currently depend 100% on manning agents for crew discovery. They pay $2,000–$5,000 per deployment in agency fees and have no direct visibility into the talent market. HireHub gives them direct access to a searchable, verified talent database.

Secondary users are Filipino seafarers (officers, ranks 3rd Officer to Master) who currently depend on personal connections ('backers') and face bribery for placement. HireHub gives them merit-based visibility and verified credentials.

Tertiary users are DMW-licensed manning agents who receive pre-vetted candidates from shipowners via HireHub, reducing their sourcing workload while maintaining their legally mandated role in deployment.

# 3. Revenue Model & Pricing

## 3.1 Pricing Tiers

HireHub operates a freemium B2B2C model. Seafarers use the platform for free (profile + visibility). Revenue comes from shipowner subscriptions and premium services.

|  | Seafarer Free | Seafarer Pro | Owner Standard | Owner Enterprise |
| --- | --- | --- | --- | --- |
| Price | $0 | $9.99/mo | $299/mo | $999/mo |
| Profile & Visibility | ✓ | ✓ | — | — |
| AI Career Advisor | — | ✓ | — | — |
| Talent Search | — | — | 50/mo | Unlimited |
| AI Matching | — | — | Basic | Advanced |
| Shortlists | — | — | 5 active | Unlimited |
| BI & Insights | — | — | — | ✓ |
| API Access | — | — | — | ✓ |

## 3.2 Revenue Streams

- Shipowner subscriptions (70% of revenue) — $299–$999/mo per account

- Seafarer Pro subscriptions (15%) — $9.99/mo for AI career advisor, salary insights, CV vetting

- Manning agent referral fees (10%) — Per-candidate fee when agent receives shortlist via HireHub

- Premium placement & promoted profiles (5%) — Boosted visibility for agencies and training providers

Critical rule: No fees are ever charged to seafarers in connection with employment. This ensures full compliance with R.A. 8042/10022 (anti-illegal recruitment).

# 4. Go-to-Market Phases

## 4.1 Phase A — Soft Launch (Months 1–3)

Geography: Philippines (Manila) + Greece (Athens). Target: 5,000 seafarer profiles, 10 shipowner accounts, 5 manning agents.

| Week | Action | KPI Target |
| --- | --- | --- |
| 1–2 | Beta launch with 3 Greek shipowner partners (Tsakos, Diana, Capital Ship) + 3 Manila manning agents | 50 profiles, 3 shortlists created |
| 3–4 | Maritime academy partnerships (PMMA, MAAP) for student onboarding. STCW training center integrations. | 500 profiles, 10 shortlists |
| 5–8 | Content marketing: LinkedIn maritime groups, Facebook seafarer communities. Referral program launch. | 2,000 profiles, 5 owners |
| 9–12 | Full launch with PR. Maritime conference presence (CrewConnect Manila, Posidonia prep). Paid ads. | 5,000 profiles, 10 owners |

## 4.2 Phase B — Scale (Months 4–12)

Geography: Add Ukraine (Odesa), Romania (Constanta), India (Mumbai). Target: 25,000 profiles, 50 shipowners, 20 agents.

- B2B sales team (2 reps) targeting Greek/German/Scandinavian shipowners

- Manning agent partner program with co-marketing and API integrations

- Posidonia 2026 presence (Athens, biennial maritime trade fair)

- SEO + content: Maritime career blog, salary reports, industry insights

## 4.3 Phase C — Expansion (Year 2–3)

Geography: Global. Add Bulgaria, Poland, Croatia, Indonesia, China. Target: 100,000–300,000 profiles. Product: AI-powered crew planning, fleet analytics, integration with maritime ERP systems. Revenue target: $1.2M–$4.5M ARR.

# 5. Customer Acquisition Strategy

## 5.1 Seafarer Acquisition (B2C)

| Channel | Tactic | CAC Target | Priority |
| --- | --- | --- | --- |
| Maritime Academies | Partner with PMMA, MAAP, John B. Lacson. Free onboarding for graduating cadets. | $0.50 | HIGH |
| Facebook Groups | Targeted posts in Filipino seafarer groups (500K+ members). Organic + boosted. | $1.50 | HIGH |
| Referral Program | Invite 3 colleagues = 1 month Seafarer Pro free. Viral loop. | $2.00 | HIGH |
| STCW Training Centers | QR code onboarding at certificate renewal. 100K+ renewals/year in PH. | $0.75 | MEDIUM |
| SEO / Content | Maritime career guides, salary benchmarks, STCW updates. Target long-tail keywords. | $1.00 | MEDIUM |
| YouTube / TikTok | Maritime career content, day-in-the-life videos. Partner with seafarer influencers. | $3.00 | LOW |

## 5.2 Shipowner Acquisition (B2B)

| Channel | Tactic | CAC Target | Priority |
| --- | --- | --- | --- |
| Direct Sales | Outbound to Greek shipowners in Piraeus/Athens. Personal demos. Target fleet managers. | $500 | HIGH |
| Posidonia / Conferences | Booth + speaking slots at CrewConnect, Posidonia, SMM Hamburg. | $800 | HIGH |
| LinkedIn Outreach | Targeted InMail to fleet managers, crewing managers, HR directors. | $300 | MEDIUM |
| Manning Agent Referrals | Agents recommend HireHub to their principals. Revenue share incentive. | $200 | HIGH |

# 6. Strategic Partnerships

| Partner Type | Target Partners | Value Proposition |
| --- | --- | --- |
| Greek Shipowners | Tsakos Energy Navigation, Diana Shipping, Capital Ship Management, Costamare, Dorian LPG, Navios Group | Direct talent access, AI matching, verified credentials, faster crew changes |
| Manning Agents | Magsaysay Maritime, CF Sharp, Bernhard Schulte, Wilhelmsen SM, Anglo-Eastern | Pre-vetted candidate pipeline from shipowners, reduced sourcing cost |
| Maritime Academies | PMMA, MAAP, John B. Lacson, Lyceum of the Philippines, TIP Manila | Graduate placement visibility, career tracking, alumni network |
| Training Centers | STCW Training Centers (Manila, Cebu), ECDIS training providers, safety course providers | Certificate verification integration, course promotion, HireHub discounts |
| Industry Bodies | POEA/DMW, MARINA, ITF, BIMCO, InterManager, IMEC | Regulatory alignment, industry endorsement, data partnerships |

# 7. KPIs & Success Metrics

## 7.1 North Star Metrics

| Metric | Month 3 | Month 6 | Month 12 |
| --- | --- | --- | --- |
| Verified Seafarer Profiles | 2,000 | 8,000 | 25,000 |
| Active Shipowner Accounts | 5 | 20 | 50 |
| Shortlists Created | 20 | 150 | 500 |
| Candidates Forwarded to Agents | 50 | 400 | 2,000 |
| Monthly Recurring Revenue | $3K | $8K | $15K |
| Platform DAU/MAU Ratio | 15% | 20% | 25% |

## 7.2 Operational Metrics

- Average time from profile view to shortlist: target < 48 hours

- Average time from shortlist to agent forward: target < 5 days

- Profile completeness rate: target > 80% of active profiles

- Certificate verification accuracy: target > 95%

- AI matching precision (shortlisted candidates hired): target > 30%

- NPS: Seafarers > 40, Shipowners > 50

- Churn rate: Shipowner accounts < 5% monthly

# 8. Year 1 Budget Allocation

| Category | Quarterly | Annual | % of Total |
| --- | --- | --- | --- |
| Engineering & Product | $25,000 | $100,000 | 40% |
| Sales & BD (2 reps) | $15,000 | $60,000 | 24% |
| Marketing & Content | $10,000 | $40,000 | 16% |
| Azure Infrastructure | $5,000 | $20,000 | 8% |
| Legal & Compliance | $5,000 | $20,000 | 8% |
| Contingency | $2,500 | $10,000 | 4% |
| TOTAL | $62,500 | $250,000 | 100% |

# 9. Risks & Mitigation

| Risk | Impact | Mitigation | Owner |
| --- | --- | --- | --- |
| Regulatory reclassification as recruitment | CRITICAL | Formal legal opinion before launch. Quarterly compliance audits. Non-recruitment clause in all contracts. | Legal / CEO |
| Low shipowner adoption | HIGH | Free 3-month trial for first 20 accounts. ROI calculator. Case study from beta partners. | Sales / CEO |
| Seafarer data breach | HIGH | NPC registration. DPO designation. AES-256 encryption. Breach response plan. Annual penetration testing. | CTO / DPO |
| Manning agent resistance | MEDIUM | Position HireHub as pipeline enhancer, not replacement. Revenue share for agent referrals. | BD / CEO |
| Competitor entry (LinkedIn, Martide) | MEDIUM | Maritime-specific features (STCW verification, sea service tracking, DMW compliance) as moat. | Product / CEO |

# 10. 12-Month Launch Timeline

| Month | Product | Sales & Marketing | Milestone |
| --- | --- | --- | --- |
| 1 | MVP deploy to Azure. Beta with 3 owners. | Direct outreach to Piraeus shipowners. | First shortlist created |
| 2 | Certificate verification live. CV parser. | Academy partnerships signed (PMMA, MAAP). | 1,000 profiles |
| 3 | AI matching v1 live. Mobile responsive. | Facebook campaign launch. Referral program. | First paying customer |
| 4–6 | Messaging. Agent dashboard. Notifications. | CrewConnect Manila. B2B sales team hired. | $5K MRR |
| 7–9 | BI dashboard. Premium features. API v2. | Ukraine/Romania expansion. Content marketing. | $10K MRR |
| 10–12 | Fleet analytics. Crew planning tools. | Posidonia prep. 50 owner accounts target. | $15K MRR |

— END OF DOCUMENT —

© 2026 HireHub — All rights reserved | Confidential