HireHub

The Professional Network for Maritime Crew

PROJECT STATUS TRACKER

| Current phase | Phase 3 → Phase 4 |
| --- | --- |
| Last updated | April 6, 2026 |
| Deliverables completed | 20 / 25 |
| Overall progress | 80% |
| Tech stack | Java · Vue.js · Python |
| GitHub | Apostolos-Bizou/HireHub |

Living Document — Updated at Each Phase Transition

Confidential — All rights reserved

# 1. Technology stack

The HireHub platform follows a three-tier architecture aligned with the development team’s standards.

| Layer | Technology | Details |
| --- | --- | --- |
| Backend | Java / Spring Boot 3 | REST API, Spring Security (JWT), Spring Data JPA, Hibernate. PostgreSQL 15+. Maven. |
| Frontend | Vue.js 3 | Composition API, Vue Router, Pinia state management. Responsive SPA. Axios for API calls. |
| AI Engine | Python / FastAPI | Separate microservice. AI matching, credential verification (CV), NLP, recommendation engine. |
| Database | PostgreSQL 15+ | 19 tables, UUID primary keys, pg_trgm for fuzzy search, JSONB for flexible data. |
| Infrastructure | Azure | App Service, Database for PostgreSQL, Blob Storage, Container Instances (AI). |
| Version control | GitHub (Private) | Repository: Apostolos-Bizou/HireHub. Main branch. |

# 2. Master task list

Every deliverable across all 5 phases with current status. This is the authoritative checklist.

## Phase 1 — Foundation & information architecture

| # | Deliverable | Status | Output / notes |
| --- | --- | --- | --- |
| 1.1 | User personas (Seafarer, Shipowner, Manning Agent) | DONE | 3 personas with demographics, pain points, goals, features |
| 1.2 | Core platform flow diagram | DONE | 5-step flow: profile → search → shortlist → agent → deploy |
| 1.3 | Legal compliance assessment (PH law) | DONE | 9 PASS + 1 CAUTION. Verdict: legally viable |
| 1.4 | Information architecture / sitemap | DONE | 16 pages, role-based visibility, interactive |
| 1.5 | User stories & feature priorities | DONE | Prioritized per persona |
| 1.6 | Seafarer Consent & Data Processing Agreement | DONE | Full legal draft, 17 sections + 3 annexes |

## Phase 2 — UX/UI design

| # | Deliverable | Status | Output / notes |
| --- | --- | --- | --- |
| 2.1 | Design system (colors, typography, components) | DONE | Full token spec + component library |
| 2.2 | Mockup: Seafarer profile | DONE | Hero card, sea service, certs, AI score, sidebar |
| 2.3 | Mockup: Talent search | DONE | Filter panel + candidate cards + AI ranking |
| 2.4 | Mockup: Shortlist & pipeline | DONE | Pipeline tabs + agent integration panel |
| 2.5 | Mockup: Manning agent dashboard | DONE | Incoming shortlists + deployment pipeline |
| 2.6 | Mockup: Home feed | DONE | LinkedIn-style 3-column feed layout |
| 2.7 | Mockup: Messaging / InMail | DONE | Thread list + chat + shortlist context banner |
| 2.8 | Full visual report | DONE | 13 figures, 8 chapters |
| 2.9 | Detailed spec report (component breakdowns) | DONE | Tables with every component specified |

## Phase 3 — Technical architecture & prototype

| # | Deliverable | Status | Output / notes |
| --- | --- | --- | --- |
| 3.1 | Database schema / ERD (PostgreSQL) | DONE | 19 tables, full SQL. GitHub: database/HireHub_Database_Schema_v1.sql |
| 3.2 | API specifications (OpenAPI 3.0) | DONE | 56 operations, Spring Boot. GitHub: api/hirehub-api-v1.yaml |
| 3.3 | AI microservice specification (FastAPI) | DONE | 14 endpoints, 6 groups. GitHub: api/hirehub-ai-service-v1.yaml |
| 3.4 | Interactive prototype (8 screens) | DONE | HTML/React, LinkedIn-style. GitHub: prototype/index.html |
| 3.5 | Formal legal opinion (PH maritime law firm) | PLANNED | External: Del Rosario & Del Rosario or similar |

## Phase 4 — MVP development

| # | Deliverable | Status | Output / notes |
| --- | --- | --- | --- |
| 4.1 | Backend build (Java / Spring Boot 3) | NEXT | REST API, JWT auth, Spring Data JPA, PostgreSQL |
| 4.2 | Frontend build (Vue.js 3, responsive SPA) | PLANNED | Composition API, Pinia, Vue Router, Design System |
| 4.3 | AI microservice build (Python / FastAPI) | PLANNED | Matching engine, credential CV, NLP scoring |
| 4.4 | Azure deployment & CI/CD | PLANNED | App Service, PostgreSQL, Blob Storage, Container Instances |
| 4.5 | Testing & QA | PLANNED | Unit tests, integration tests, UAT, performance |

## Phase 5 — Launch & growth

| # | Deliverable | Status | Output / notes |
| --- | --- | --- | --- |
| 5.1 | Go-to-market strategy & execution | PLANNED | Philippines first, then UA/RO/BG expansion |
| 5.2 | Metrics, analytics & iteration | PLANNED | KPIs, dashboards, user feedback loops |

# 3. Architecture overview

Three-tier microservices architecture with Spring Boot API gateway, Vue.js SPA, and Python AI service.

| Component | Technology | Responsibilities |
| --- | --- | --- |
| API Gateway | Java 21 + Spring Boot 3 | JWT auth, role-based access, profile CRUD, search orchestration, shortlists, messaging, agent integration |
| Frontend SPA | Vue.js 3 + Vite | Role-based UI rendering, reactive components, Design System, API consumption via Axios |
| AI Microservice | Python 3.12 + FastAPI | Matching engine (0–100 scoring), certificate OCR verification, CV parsing, career recommendations, bias auditing |
| Database | PostgreSQL 15+ | 19 tables, UUID PKs, pg_trgm fuzzy search, JSONB, audit logging, consent tracking |
| Storage | Azure Blob Storage | Seafarer photos, certificate scans, CV documents, company logos |
| Hosting | Azure | App Service (backend + frontend), Container Instances (AI), Database for PostgreSQL |

# 4. Files inventory

All project files in GitHub repository: Apostolos-Bizou/HireHub

| File | Location | Contents |
| --- | --- | --- |
| HireHub_Database_Schema_v1.sql | database/ | 19 tables, PostgreSQL 15+, enums, indexes, triggers, audit log |
| hirehub-api-v1.yaml | api/ | OpenAPI 3.0 spec, 56 operations, Spring Boot REST API |
| hirehub-ai-service-v1.yaml | api/ | OpenAPI 3.0 spec, 14 endpoints, Python FastAPI AI microservice |
| index.html | prototype/ | Interactive 8-screen prototype, LinkedIn-style, React/HTML |
| HireHub_Prototype.jsx | prototype/ | React JSX source for Claude artifact rendering |
| Seafarer_Consent_Agreement_FULL_PRO.docx | docs/legal/ | 17-section consent & data processing agreement + 3 annexes |
| YourHive_Legal_Compliance_Assessment.docx | docs/legal/ | Philippine law compliance: 9 PASS + 1 CAUTION |
| HireHub_Project_Deliverables_Report.docx | docs/reports/ | Full specs with component breakdowns for all 6 mockups |
| HireHub_Full_Visual_Report.docx | docs/reports/ | 13 embedded figures with design commentary |
| HireHub_Project_Status_Tracker_v3.docx | docs/reports/ | This document. Updated April 6, 2026. |

# 5. GitHub repository structure

Current repository structure (as of April 6, 2026):

| Path | Purpose |
| --- | --- |
| api/hirehub-api-v1.yaml | Spring Boot REST API specification (56 operations) |
| api/hirehub-ai-service-v1.yaml | Python FastAPI AI microservice specification (14 endpoints) |
| database/HireHub_Database_Schema_v1.sql | PostgreSQL schema (19 tables, production-ready) |
| docs/legal/ | Consent agreement, legal compliance assessment |
| docs/reports/ | Project reports, visual report, tracker |
| prototype/index.html | Interactive 8-screen prototype (runs in browser) |
| backend/ (Phase 4) | Java / Spring Boot 3 application |
| frontend/ (Phase 4) | Vue.js 3 SPA application |
| ai-service/ (Phase 4) | Python / FastAPI AI microservice |

# 6. Session summary — April 6, 2026

Deliverables completed in this session, transitioning from Phase 2 to Phase 3:

| # | Deliverable | Details |
| --- | --- | --- |
| 3.1 | Database Schema / ERD | 19 PostgreSQL tables covering all 6 mockup screens. UUID PKs, pg_trgm, JSONB, audit log, consent tracking. Visual ERD diagram + full SQL file. |
| 3.2 | API Specifications | OpenAPI 3.0 YAML, 41 endpoints, 56 operations across 14 tag groups. Covers Auth (JWT), Profiles, Sea Service, Certificates, Search (AI-powered), Shortlists, Messaging, Companies, Vessels, Feed, Notifications, Analytics, AI proxy, Consent. |
| 3.3 | AI Microservice Spec | FastAPI OpenAPI 3.0, 14 endpoints in 6 groups: Matching (weighted scoring 0–100), Verification (OCR + anomaly), Parsing (CV NLP), Recommendations (career path), Audit (bias detection), Health. |
| 3.4 | Interactive Prototype | 8 fully navigable screens: Home Feed, Talent Search, Seafarer Profile, Shortlist & Pipeline, Agent Dashboard, Messaging (working chat), Notifications, Settings. LinkedIn-style navbar with icons, Inter font, enhanced typography. |
| — | GitHub Repository Setup | Private repo Apostolos-Bizou/HireHub created and structured. All deliverables committed and pushed. 7 commits on main branch. |
| — | Tracker Upgrade (v2 → v3) | Tech stack aligned to Java/Vue.js/Python. Architecture overview, repo structure, session summary added. |

# 7. Next steps — Phase 4 action plan

Phase 4 focuses on building the production MVP. The next deliverable is item 4.1: Backend Build.

## 7.1 Backend build — Java / Spring Boot 3 (item 4.1)

| Component | Specification |
| --- | --- |
| Project setup | Spring Boot 3.x, Java 21, Maven. spring-boot-starter-web, spring-boot-starter-data-jpa, spring-boot-starter-security, postgresql driver. |
| Authentication | JWT Bearer tokens via Spring Security. Access token 1h, refresh 30d. BCrypt password hashing. Role-based access (SEAFARER, SHIPOWNER, MANNING_AGENT). |
| Database layer | Spring Data JPA entities mapping to all 19 PostgreSQL tables. Flyway migrations from the v1 schema SQL. |
| API controllers | 8 controller classes implementing the 56 operations from hirehub-api-v1.yaml. Input validation via Jakarta Bean Validation. |
| AI integration | RestTemplate / WebClient calling Python FastAPI microservice for scoring, verification, and parsing. |
| File uploads | Azure Blob Storage SDK for photos, certificate scans, CVs. Signed URL generation for secure access. |

## 7.2 Frontend build — Vue.js 3 (item 4.2)

| Component | Specification |
| --- | --- |
| Project setup | Vite + Vue 3, Composition API, TypeScript optional. Pinia for state, Vue Router for navigation. |
| Design System | Implement HireHub tokens (17 colors, 6 typography levels, spacing scale) as CSS variables. Component library. |
| Views (8 screens) | Home Feed, Talent Search, Seafarer Profile, Shortlist & Pipeline, Agent Dashboard, Messaging, Notifications, Settings. |
| API integration | Axios service layer consuming all Spring Boot endpoints. JWT token management with auto-refresh. |

## 7.3 AI microservice build — Python / FastAPI (item 4.3)

| Component | Specification |
| --- | --- |
| Matching engine | Weighted multi-factor scoring: rank (25%), vessel (20%), experience (15%), certs (15%), availability (10%), verified (10%), recency (5%). |
| Certificate OCR | Tesseract + OpenCV. Deskew, denoise, field extraction, anomaly detection (font, resolution, date logic). |
| CV parser | NLP pipeline: layout analysis → text extraction → NER → maritime field mapping. Auto-populate profiles. |
| Bias auditing | Statistical analysis of scoring by nationality, gender, age. Monthly reports. R.A. 9710 compliance. |

# 8. Session instructions

Copy-paste the following into the next Claude channel or developer handoff:

This is the HireHub Project Status Tracker v3. Project: HireHub — maritime professional network (LinkedIn for seafarers). Shipowners search a verified talent database, build shortlists, and forward candidates to DMW-licensed manning agents for deployment. Tech stack: Java 21 / Spring Boot 3 (backend), Vue.js 3 (frontend), Python 3.12 / FastAPI (AI microservice), PostgreSQL 15+ (database), Azure (infrastructure). GitHub: Apostolos-Bizou/HireHub (private). All specs, schema, and prototype are committed. Completed: Phase 1 (Foundation), Phase 2 (UX/UI), Phase 3 (Technical Architecture). 20/25 deliverables done (80%). Phase 3 outputs: Database schema (19 tables SQL), API spec (56 ops OpenAPI), AI service spec (14 endpoints), Interactive prototype (8 screens HTML). Next: Phase 4 — MVP Development. Start with item 4.1: Backend Build (Java / Spring Boot 3). The API spec (hirehub-api-v1.yaml) defines all 56 endpoints to implement. The database schema is ready for Flyway migration. All companion files are listed in Section 4 of this tracker.

© 2026 HireHub — All rights reserved | Confidential